Health Big Data Web Interface Mockup Status Report

Tsangyao Chen 11/16/2020

|  |  |  |  |
| --- | --- | --- | --- |
| # | Module/ Feature | Issues | Priority |
| 1 | General Layout |  |  |
|  | Overall design | Need professional design in general e.g., color, alignment | Low |
|  | Responsiveness | Page and modals transition not smooth | Low |
|  | Mobile readiness | Need CSS overhaul | Low |
|  |  |  |  |
| 2 | Landing Page |  |  |
|  | Two demo project news | Reorganizing (Reworking layout using CSS grid to replace Bootstrap grid for the layout part but keep the Bootstrap part for default responsive tiers. | High |
|  | Research data management features | Reorganizing (Reworking layout using CSS grid to replace Bootstrap grid for the layout part but keep the Bootstrap part for default responsive tiers. | High |
| 3 | User Module |  |  |
|  | sign up/reset password | Email server not working (needed for signup and password reset verification) | Low |
|  |  |  |  |
| 4 | Dashboard |  |  |
|  |  |  |  |
|  |  |  |  |
| 5 | Project View |  |  |
|  |  |  |  |
|  |  |  |  |
| 6 | Files View |  |  |
|  |  |  |  |
|  |  |  |  |
| 7 | Tasks View |  |  |
|  |  |  |  |
|  |  |  |  |
| 8 | Search |  |  |
|  | Indexing | (Implementation pending on future technology used on server app) | N/A |
|  |  |  |  |
| 9 | Resources |  |  |
|  |  |  |  |
|  |  |  |  |
| 10 | General Development |  |  |
|  | Refactoring | Implementing OOP/MVC | Low |
|  | Server API connection | (Implementation pending on future technology used on server app) | N/A |
|  |  |  |  |
| 11 | Future Features |  |  |
|  |  |  |  |